SandTree

総合テスト計画書

UT / IT / ST / UAT Master Test Plan

| 版本 | 1.1 Baseline |
| --- | --- |
| 基准日期 | 2026-10-07 |
| 文档代码 | ST-V11-TP |
| 产品定位 | Sandbox & Docker Control Plane |
| 状态 | Approved Design Baseline (project internal) |

# 文档控制

| 项目 | 内容 |
| --- | --- |
| 目的 | 定义 v1.1 测试层级、环境、数据、Gate、缺陷和追踪策略。 |
| 适用范围 | SandTree v1.1：Sandbox & Docker Control Plane |
| 变更控制 | FR/NFR、基本设计、详细设计、测试用例均使用 ID 追踪；语义变化必须更新 traceability。 |
| 核心原则 | Rust-first；商业友好 OSS；原子化解耦；Plugin Cluster→App Cluster；MCP/Agent 为 Optional Integration。 |

# 目录（静态）

1. 测试策略

2. Level 定义

3. 环境矩阵

4. 数据/fixture

5. 自动化

6. Gate

7. 缺陷管理

8. 追踪/报告

# 1. 测试策略

采用风险优先和需求追踪。Sandbox/Docker lifecycle、Docker 高权限 endpoint、plugin hot swap、VFS confinement、DB/CAS atomicity 是高风险域，需跨多个测试级别覆盖。

图 1-1 Test Level Architecture

# 2. Level 定义

| Level | Target | External Dependency | Owner |
| --- | --- | --- | --- |
| UT | crate/module/algorithm/WIT DTO | fake only | Developer |
| IT | Kernel↔Plugin↔DB↔Docker/Sandbox adapters | real/local lab runtime | Developer/QA |
| ST | Release candidate E2E + NFR/security/recovery | system lab | QA |
| UAT | operator/business acceptance | UAT environment | Product Owner/Operator |

# 3. 环境矩阵

| Profile | Components | Purpose |
| --- | --- | --- |
| E-UT | Rust stable + fake providers + temp SQLite | unit/property/contract |
| E-IT-DKR | Windows 11 + Moby/Docker endpoint + local registry fixtures | Docker provider integration |
| E-IT-SBX | Windows Sandbox feature / Multipass / Docker Sandbox where available | sandbox provider contract |
| E-ST | clean Windows 11 test machine + Docker endpoint + seeded compose + plugin packages | end-to-end/NFR |
| E-UAT | release-like user machine | acceptance |

# 4. 数据/Fixtures

alpine-like small test image / local registry fixture

3-service compose project (web/api/db)

volumes/networks with in-use/unused cases

workspace files including large/binary/symlink/reparse/path traversal fixtures

good/bad plugin packages and state migration fixtures

canary secret for leakage tests

# 5. 自动化

cargo test / optional cargo-nextest

contract tests for WIT/schema/manifest

Docker integration test harness creates/cleans named resources

ST benchmark scripts output JSON

license/SBOM checks in release pipeline

# 6. Quality Gates

| Gate | Criteria |
| --- | --- |
| UT Gate | all P0/P1 UT pass; no S1/S2; core line coverage target >=80% on pure logic crates |
| IT Gate | all MUST provider/DB/IPC integration pass; no resource leaks after cleanup |
| ST Gate | all P1 ST pass; NFR thresholds pass; security/recovery pass; no S1/S2 |
| UAT Gate | all mandatory UAT pass or approved waiver; release owner signs |

# 7. Defect Management

Defect 与 test case / requirement / build / environment / evidence 关联。S1/S2 不允许带入下一 Gate；S3 需 release owner waiver。

# 8. Traceability / Reporting

Workbook 的 Traceability sheet 是执行视图；traceability/requirements_to_tests.csv 为机器可读基线。

# v1.1 Observation Plane 测试增量

本节为 v1.1 正式设计增量，与前述 v1.0 Sandbox & Docker Control Plane 基线共同构成当前有效设计。发生冲突时，本节优先。

测试总数从 134 条扩展为 159 条：UT +6、IT +10、ST +6、UAT +3。Observation Plane 进入 release gate。

| Gate | 新增重点 |
| --- | --- |
| UT | strategy/trust/freshness/envelope/lazy state |
| IT | Native/Exec/Probe/fallback/nested Docker |
| ST | E2E/security/performance/degradation |
| UAT | 可理解内部观测、trust/freshness、归属关系 |