SandTree

UAT_受入テスト設計書

UAT Test Design

| 版本 | 1.1 Baseline |
| --- | --- |
| 基准日期 | 2026-10-07 |
| 文档代码 | ST-V11-UAT |
| 产品定位 | Sandbox & Docker Control Plane |
| 状态 | Approved Design Baseline (project internal) |

# 文档控制

| 项目 | 内容 |
| --- | --- |
| 目的 | 定义 UAT 的测试目的、范围、环境、设计技术、数据、执行与完成条件。 |
| 适用范围 | SandTree v1.1：Sandbox & Docker Control Plane |
| 变更控制 | FR/NFR、基本设计、详细设计、测试用例均使用 ID 追踪；语义变化必须更新 traceability。 |
| 核心原则 | Rust-first；商业友好 OSS；原子化解耦；Plugin Cluster→App Cluster；MCP/Agent 为 Optional Integration。 |

# 目录（静态）

1. 目的

2. 范围

3. 测试对象

4. 环境/工具

5. 设计技术

6. 进入/退出条件

7. 缺陷等级

8. 自动化

9. 代表用例

10. 证据/报告

# 1. 目的

确认产品定位和用户可见核心流程满足发布接受条件。

# 2. 范围

Sandbox tree/lifecycle/workspace

Docker container/logs/exec/resources/Compose

snapshot/diff

plugin install/upgrade

diagnostics

dangerous-action safety

Docker Desktop independence

# 3. 测试对象

测试基线由 Requirements/Basic/Detailed Design + schemas/ 中机器契约组成；测试用例的完整行数据在 SandTree_Test_Cases_v1.0.xlsx。

# 4. 环境 / 工具

UAT machine matching target users

ST-passed build

operator account

representative Docker/Sandbox setup

# 5. 设计技术

business scenario

exploratory acceptance

usability observation

operational readiness review

# 6. 进入 / 退出条件

| Type | Criteria |
| --- | --- |
| Entry | ST Gate passed |
| Entry | open defects/waivers reviewed |
| Entry | UAT data prepared |
| Exit | all mandatory UAT pass or signed waiver |
| Exit | Product Owner/Operator sign-off |
| Exit | release decision recorded |

# 7. 缺陷等级

| Severity | Definition |
| --- | --- |
| S1 Blocker | data loss/security breach/system unusable/no workaround |
| S2 Critical | MUST core flow broken; provider crash affects unrelated core |
| S3 Major | important function failure with workaround |
| S4 Minor | cosmetic/low-impact/usability issue |

# 8. 自动化

自动化字段以 Test Cases workbook 为准。UT 目标高度自动化；IT 通过 fixture/lab 自动化；ST 性能/安全/恢复部分自动；UAT 主要人工验收。

# 9. 代表用例

| Case | Requirement | Scenario | Expected |
| --- | --- | --- | --- |
| UAT-001 | AC-01 | See Docker + Sandbox tree | resources clearly grouped |
| UAT-002 | FR-011 | Start and stop sandbox | state/actions intuitive |
| UAT-003 | FR-014 | Browse sandbox files | content visible |
| UAT-004 | FR-022 | Inspect containers | details correct |
| UAT-005 | FR-023 | Restart container | operation succeeds/status updates |
| UAT-006 | FR-024 | Read logs | logs readable/follow cancellable |
| UAT-007 | FR-025 | Exec diagnostic command | output visible/audited |
| UAT-008 | FR-026 | Pull image | progress then image appears |
| UAT-009 | FR-027 | Protect in-use volume | blocked/clear message |
| UAT-010 | FR-030 | Understand Compose project | services/containers grouped |

# 10. 证据 / 报告

每次执行记录 build id、environment profile、case status、evidence link/path、defect id。

自动测试保留 JUnit/JSON/benchmark/security report；UAT 保留签署结论。

失败必须能通过 correlation_id/diagnostics bundle 关联日志。

# v1.1 Observation Plane 测试增量

本节为 v1.1 正式设计增量，与前述 v1.0 Sandbox & Docker Control Plane 基线共同构成当前有效设计。发生冲突时，本节优先。

| Case IDs | 范围 |
| --- | --- |
| UAT-021..UAT-023 | 跨 Sandbox 内部可视化、trust/freshness、degraded explanation |